User Acceptance Testing (UAT) Template

| Date | 25-10-2026 |
| --- | --- |
| Team ID |  |
| Project Name | StaffSync |
| Maximum Marks |  |

Project Overview:

Project Name: StaffSync

Description:  A full-stack MERN (MongoDB, Express.js, React.js, Node.js) Human Resource Management application designed to automate key HR processes. It includes role-based access control with specialized dashboards for employees, managers, and HR personnel to streamline attendance tracking, leave applications, organizational announcements, and profile management.

Project Version:v1.0.0

Testing Period:  2026-10-11 to 2026-10-18

Testing Scope:

- User registration and secure login with Role-Based Access Control (Admin, Manager, Employee)

- Employee profile management and directory viewing

- Daily digital attendance check-in and check-out tracking

- Leave request submission, review, and approval/rejection workflows

- Company-wide organizational announcements and broadcasting system

- Responsive dashboard navigation built with React and Tailwind CSS

#### Requirements to be Tested:

- As an employee, I want to securely log in and view my role-specific dashboard.

- As an employee, I want to check-in and check-out to log my daily attendance.

- As an employee, I want to submit leave requests with start and end dates.

- As a manager/HR, I want to review pending leave requests and approve or reject them.

- As HR, I want to broadcast company-wide announcements to all user dashboards.

Testing Environment:

### Testing Environment

- URL: https://staffsync.example.com

- Credentials:

  - Employee: test.employee@example.com / password123

  - Manager: test.manager@example.com / password123

  - HR / Admin:  admin@example.com / adminpass

Test Cases:

| Test Case ID | Test Scenario | Test Steps | Expected Result | Actual Result | Pass/Fail |
| --- | --- | --- | --- | --- | --- |
| TC-001 | User Login & RBAC | 1. Visit site 2. Enter valid credentials 3. Submit login form | User authenticated and redirected to role-specific dashboard | Successfully redirected based on role | Pass |
| ... TC-002. | ... Attendance Check-In. | ... 1. Log in as employee 2. Navigate to Attendance 3. Click "Check-In". | Attendance timestamp recorded and displayed on dashboard | Check-in logged successfully | Pass |
| TC-003 | Submit Leave Request | 1. Navigate to Leave section 2. Fill leave details and dates 3. Submit request | Leave request created with pending status | Leave submitted successfully | Pass |
| TC-004 | Manager Leave Approval | 1. Log in as manager 2. View pending requests 3. Click "Approve" | Leave status updated to approved and reflected for employee | Leave status updated correctly | Pass |
| TC-005 | Broadcast Announcement | 1. Log in as HR 2. Create new announcement 3. Publish | Announcement appears on all user dashboards in real time | Announcement broadcasted successfully | Pass |

Bug Tracking:

| Bug ID | Bug Description | Steps to reproduce | Severity | Status | Additional feedback |
| --- | --- | --- | --- | --- | --- |
| BG-001 | Validation error on empty leave date fields. | 1. Open leave request form 2. Leave dates empty 3. Submit form | Medium | Closed | Form successfully displays validation message |

Sign-off:

Tester Name: Amrutha R

Date: 25-10-2026

Signature:Amrutha R

Notes:

- Ensure that all test cases cover both positive and negative RBAC scenarios.

- Verify responsive design across mobile and desktop viewports.

- Obtain final sign-off from the project manager before production deployment.