Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 25-10-2026 |
| --- | --- |
| Team ID |  |
| Project Name | StaffSync |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Product Backlog & Sprint Schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | User Authentication. | USN-1 | As an admin, I can securely log in and manage employee roles (Admin, Manager, Staff). | 3 | High |  |
|  |  | USN-2 | As an employee, I can view and update my personal profile and contact details.. | 2 | Medium |  |
| Sprint-2 | Shift Scheduling & Attendence | USN-3 | As a manager, I can create, assign, and publish weekly shift schedules for staff. | 5 | High |  |
|  |  | USN-4 | As an employee, I can check-in and check-out to log my daily attendance. | 3 | High |  |
| Sprint-3 | Leave Management & Approvals | USN-5 | As an employee,I can submit leave requests(sick,casual,paid) with start and end dates | 3 | High |  |
|  |  | USN-6 | As a manager/HR, I can review pending leave requests and approve or reject them. | 4 | High |  |
| Sprint-4 | Announcements & Dashboard Polish | USN-7 | As HR, I can broadcast company-wide announcements and organizational updates to all dashboards. | 3 | Medium |  |
|  |  | USN-8 | As a user, I can view my role-specific dashboard summarizing attendance, leave balances, and notices. | 5 | High |  |

Project Tracker, Velocity & Burndown Chart

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 22 | 7 Days | 12 sep 2026 | 19 Sep 2026 | 22 | 19 Sep 2026 |
| Sprint-2 | 20 | 6 Days | 21 Sep 2026 | 26 Sep 2026 | 20 | 26 Sep 2026 |
| Sprint-3 | 20 | 6 Days | 28 Sep 2026 | 3 Oct 2026 | 20 | 3 Oct 2026 |
| Sprint-4 | 18 | 6 Days | 5 Oct 2026 | 10 Oct 2026 | 18 | 10 Oct 2026 |